Three Liquids Meeting in Garching, 2nd of June 06

Possible Project Names

Names proposed in course of the meeting, an e-vote on the name is planned:

- LArge Underground Detectors in Europe
LAUDE

- European Large-Scale Underground Detectors
EL SUD

- Large Underground Detector Network
LUDnet

- European Underground Large Detectors
EULADE

- Large Underground Neutrino Astrophysics and Proton instAbility Research Center
LUNAPARC

- Large Apparati for Grand Unification and Neutrino Astrophysics
LAGUNA

- Large Underground Detector for Neutrino Astrophysics
LUDNA

- Large European underGround Observatory
LEGO

- European (Large) UnderGround Observatory
E(L)UGO

Scientific Paper

- aim: scientific paper ready for proposal at July 31

- Further contributions possible until June 20

- Committee will review the paper until July 5

(proposed members: A. Rubbia, J. Bouchez, T. Marrodan, F. v. Feilitzsch, S. Katsanevas)

- way of publication was discussed but not decided

- physics case should be added for each of the following topics to motivate the detector(s):
(proposed writers are listed in brackets)
Supernova physics (Georg Raffelt)
proton decay (Perez)
neutrino properties derived from atmospheric, beam, reactor, solar, SN … neutrinos
(M. Lindner)
geophysics (Fiorentini)
solar physics (Weiss, C. Pena-Garay, Gonzalez-Garcia)
intended are 2-3 pages summary for each case

- experimental signatures should be arranged matching the physics case

- missing contributions:
atmospheric neutrinos (A. Bueno ?)
indirect dark matter search

- minimize the section on non-conventional neutrino beams

- expand sites chapter, incl. depth, distances to acc etc. (people from individual sites, 1/2 page each)

Representation of 3L at Conferences

list of relevant conferences, workshops etc. (people presenting 3L)

June:		Neutrino 06, Santa Fe (G. Raffelt)

Virginia, USA (F. v. Feilitzsch)

August:	Hanoi

Nufact 06 (A. Rubbia)

September:	Antineutrino Workshop in Berkeley (F. v. Feilitzsch)
NDM06 Paris (G. Raffelt)
NNN06 Seattle (J.E. Campagne)
NOW06 Otranto (Katsanevas)
Nuclear Physics in Zakopane

Working Groups

- aim: development of a working program for the design study

- foreseen are 1-2 pages summary with milestones and deliverables on each WG using the template for the design study

- re-arrangement of the groups

List of Working Groups

  - Tank Instrumentation

  - Underground Tanks

  - DAQ & Calibration

  - Cosmic Rays, Local Backgrounds, Materials

  - Sites

  - Liquids

  - Safety & Environment

  - Physics & Simulations

Next meeting

July 21 in Paris (Marie Curie)

List of Working Groups

WG 1: Tank Instrumentation

Coordinators:	N. Spooner
R. Zimmermann

Members:		A. Bueno
J. Pouthas
T. Marrodán Undagoitia
M. Wurm
Ch. de La Taille
J.-E. Campagne
A. Zalewska

List of items:	light/charge detection
electronics
HV

WG 2: Underground Tanks

Coordinator:	A. Rubbia

Members:		L. Mosca
F. von Feilitzsch

List of items:	design
geometry
support structure
materials
insulation
underground assembly

WG 3: DAQ & Calibration

Coordinator:	C. Hagner

Members:		N. Spooner
R. Zimmermann
S. Katsanevas

List of items:	DAQ
data analysis
slow controls

WG 4: Cosmics, Local Backgrounds, Materials

Coordinator:	T. Enqvist

Members:		N. Spooner
V. Kudrgavtsov 
J. Kisiel
L. Oberauer
J. Mietelski
B. Lefievre

List of items:	in-situ measurements
external/internal background simulations
coordination with ILIAS

WG 5: Sites

Coordinator:	J. Peltoniemi

Members:	N. Spooner
J. Kisiel
L. Mosca
A. Zalewska
A. de Bellefon

List of items:	feasibility of large excavations
access, local conditions
site pre-selection

WG 6: Liquids

Coordinator:	L. Oberauer

Members:	A. Rubbia
M. Wurm 
S. Schönert
N. Spooner

List of items:	production
handling
purification
filling
long-term stability
gases

WG 7: Safety & Environment

Coordinator:	L. Mosca

Members:	N. Spooner
T. Enqvist
(W. Pytel)

List of items:	infrastructure
risk analysis (earthquakes, fire, liquid evaporation etc.)

WG 8: Physics & Simulations

Coordinator:	J.E. Campagne

Members:	L. Oberauer
J. Bouchez
A. Bueno
C. Hagner
T. Marrodán Undagoitia
J. Peltoniemi
A. Rubbia
N. Spooner
M. Wurm
R. Zimmermann
A. Tonazzo 
M. Lindner
A. de Bellefon

List of items:	physics potential